MINISRTY OF WORKS

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| S/N | PROJECT/PROCUREMENT DESCRIPTION | DATE OF CONTRACT AWARD | NAME OF CONTRACTOR | CONTRACT/PROJECT SUM (₦) | EXPECTED DATE OF COMPLETION | PROJECT STATUS | LGA |
| 1 | Renovation/rehabilitation of additional blocks at the dilapidated old secretariat complex by summit road renovation of blocks 1a & 1b | 21/06/2019 | Phy tro gen and company | 16.469,763.18 | 12 weeks | 100% | Oshimili south |
| 2 | Renovation/rehabilitation of additional blocks at the dilapidated old secretariat complex by summit road renovation of block 2A | 21/06/2019 | Jo.i ventures | 7,720,376.61 | 12 weeks | 100% | Oshimili south |
| 3 | Ancillary work at event centre | 21/06/2019 | Coral tree global services | 4,105,241.41 | 12 weeks | 100% | Oshimili south |
| 4 | Renovation/rehabilitation of additional blocks at the dilapidated old secretariat complex by summit road renovation of blocks 2b | 21/06/2019 | Ravina energy resources | 7,902,236.60 | 12 weeks | 100% | Oshimili south |
| 5 | Renovation/rehabilitation of additional blocks at the dilapidated old secretariat complex by summit road renovation of blocks 5a | 21/06/2019 | Franchise adoration coy | 10,839,075.76 | 12 weeks | 100% | Oshimili south |
| 6 | Renovation/rehabilitation of additional blocks at the dilapidated old secretariat complex by summit road renovation of blocks 5b | 21/06/2019 | Pet-uzor | 9,327,979.03 | 12 weeks | 100% | Oshimili south |
| 7 | Renovation/rehabilitation of additional blocks at the dilapidated old secretariat complex by summit road renovation of blocks 6a & 6b | 21/06/2019 | Zara concept and designs | 16,573,073.18 | 12 weeks | 100% | Oshimili south |
| 8 | Renovation/rehabilitation of additional blocks at the dilapidated old secretariat complex by summit road renovation of blocks 9a & 9b | 21/06/2019 | Iroger global services | 15,487,793.22 | 12 weeks | 100% | Oshimili south |
| 9 | Renovation/rehabilitation of additional blocks at the dilapidated old secretariat complex by summit road renovation of blocks 13b | 21/06/2019 | Uzefav nig ent | 10,423,034.48 | 12 weeks | 100% | Oshimili south |
| 10 | Renovation/rehabilitation of additional blocks at the dilapidated old secretariat complex by summit road walkways (no 5) | 21/06/2019 | i.onyoh ventures | 4,053,867.30 | 12 weeks | 100% | Oshimili south |
| 11 | Renovation and furnishing of the ministry of housing asaba | 20/11/2019 | q.ozeh Nigeria limited | 35,000,000.00 | 12 weeks | 100% | Oshimili south |
| 12 | Renovation of the office of the special adviser to the governor on environment and marine transportation asaba | 5/2019 | Anpe integrated services | 2,500,00.00 | 12 weeks | 100% | Oshimili south |
| 13 | renovation of permanent secretary quarters,asaba | 31/12/2019 | Toppet Nigeria ent | 57,019,308.68 | 16 weeks | 100% | Oshimili south |
| 14 | Rehabilitation of works at the permanent government house asaba | 31/12/2019 | Toppet Nigeria ent  | 47,950,530.39 | 12 weeks | 100% | Oshimili south |
| 15 | Painting of the gate house and fence of the honorable commissioners quarter asaba | 31/12/2019 | Toppet Nigeria ent | 3,500,000.00 | 6 weeks | 100% | Oshimili south |
| 16 | Replacement of floor tiles and executive of other sundry works at the deputy governors lodge,asaba | 31/12/2019 | Zara concept design ltd | 40,000,000.00 | 12 weeks | 100% | Oshimili south |
| 17 | Construction of isoko development union shopping mall | 20/05/2019 | Franchise adoration coy | 180,000,000.00 | 8 weeks | 60% |  |
| 18 | Proposed construction of cafeteria in the new office complex office of the head of service | 4/09/2019 | Erickings ventures | 25,000,000.00 | 8 weeks | 100% | Oshimili south |
| 19 | Appointment as project consultant for the design and supervision of the construction of ecumenical centre for Christian association of Nigeria at asaba, delta state | 20/05/2019 | Erickings ventures | 64,375,230.72 |  | 75% | Oshimili south |
| 20 | Upward review of the consultancy fee for the design and supervision of the construction of collapsed uncompleted high court complex asaba in oshimili south local government area | 12/2019 | Optimum concept | 75,141,295.29 |  | 75% | Oshimili south |
| 21 | Re; Adjusted consultancy service fee for the design and supervision of the construction of delta towers Abuja | 9/2019 | Inter-design partnership | 17,059,891.50 |  | 100% | Oshimili south |
| 22 | Award contract for the construction of corpers lodge at otolokpo secondary school,otolokpo,delta state | 02/2019 | Toppet Nigeria ent | 43,349,398.16 | 12 weeks | 100% | Ika north east |
| 23 | Appointment as project consultant for the office complex and residential apartment for the secretary to the state government and chief of staff | 12/2019 | Proline consultants | 70,653,782.98 |  | 75% | Oshimili south |
| 24 | Construction of obi-olihe street agbor-obi in ika south LGA | 8/1/2019 | Dan mic enterprises | 131,195,962.01 | 8/7/2019 | Completed | Ika south |
| 25 | Construction of ekaeze street agbor-obi in ika south LGA | 8/1/2019 | Dan-mic enterprises | 233,992,615.50 | 8/7/2019 | Completed | Ika south |
| 26 | Rehabilitation of otokutu axial road and maintance of otukutu/ekrokpe road ughelli south LGA | 11/1/2019 | Obakpor construction company | 1,032,553,078.20 |  |  | ughelli |
| 27 | Construction of kpakiama link roads in bomadi LGA | 18/1/2019 | Chioino global ventures | 375,907,242.38 | 18/1/2020 | Completed | bomadi |
| 28 | Construction of niki-tobi and market road at esanma in bomadi LGA | 18/1/2019 | Chioino global ventures | 506,837,716.88 | 18/1/2020 | Ongoing | bomadi |
| 29 | Rehabilitation of 1km failed section of oviri road off warri-abraka road a link to sapele-abraka road in okpe LGA | 30/1/2019 | Danis provider concept | 139,741,323.75 |  | Completed | okpe |
| 30 | Rehabilitation and resurfacing of godwin emefiele street,agbor in ika south LGA | 5/2/2019 | Dan-mic enterprises | 39,818,904.30 | 8/5/2019 | Completed | Ika south |
| 31 | Rehabilitation and resurfacing of prof Ebie street boji-boji owa,agbor ika south | 28/2/2019 | Sharpstone company limited | 90,000,000.00 | 28/11/2019 | Completed  | Ika south |
| 32 | Construction of access road to obis palace,ubulu-uku in aniocha south LGA | 30/4/2019 | Sumi enterprises | 76,452,465.60 | 30/4/2020 | Completed | Aniocha south |
| 33 | Construction of idumuesah/ute-alohen road in ika north LGA | 17/5/2019 | Sumi enterprises | 707,463,831.38 | 15/5/2019 | Completed | Ika north east |
| 34 | Replacement of federal college of education technical and construction of osadennis road with jonas okafor crescent and rehabilitation of osadenis road | 18/12/2019 | Lebtech construction company | 153,946,159.50 | 18/9/2020 | Completed | Oshimili south |
| 35 | Extension of Baptist mission road to melekwe street boji-boji owa in ika north east LGA | 24/12/2019 | Neodede Nig enterprises | 38,890,307.50 | 24/7/2019 | Completed | Ika north east |
| 36 | Extension of Lawrence and izu roads sapele,sapele LGA | 29/8/2019 | Obuseme global enterprises | 160,000,000.00 |  | Completed  | sapele |
| 37 | Construction of iregwa and ebegboni street off obi ikechukwu street agbor obi in ika south LGA | 15/5/2019 | Neodede Nig eneterprises | 233,212,640.85 | 15/5/2019 | Completed | Ika south  |